## Slide 1: The xDD Models
Damian Gordon
The xDD Models
Damian Gordon

## Slide 2: Contents
Overview
Details
Advantages
Disadvantages
Interesting
Reflection
Review
Summary

## Slide 4: 1. Overview

## Slide 5: Overview
xDD
  FDD (Feature-driven Development)
  TDD (Test-driven Development)
  BDD (Behaviour-driven Development)
  MDD (Model-driven Development)
  DDD (Documentation-Driven Development)
  DDD (Domain-Driven Design)
  DDD (Defect-Driven Development)
  RDD (Responsibility-Driven Design)
  UGDD (User Guide-Driven Development)

## Slide 6: Overview
xDD
  A collection of software development processes that rely on the repetition of very short development cycles
  Requirements are turned into very specific goals, e.g. features or tests or behaviours.

## Slide 7: Timeline of Methodologies
1950s Code & Fix
1960s Design-Code-Test-Maintain
1970s Waterfall Model
1980s Spiral Model
1990s Rapid Application Development, V Model
2000s Agile Methods

## Slide 8: Timeline of Methodologies
1950s Code & Fix
1960s Design-Code-Test-Maintain
1970s Waterfall Model
1980s Spiral Model
1990s Rapid Application Development, V Model
2000s Agile Methods

## Slide 9: Timeline of Methodologies
2003
TDD
2004
BDD
1999
FDD
Manifesto for Agile Software Development

## Slide 10: Feature-Driven Development

## Slide 11: Feature-Driven Development
Coad, P., Lefebvre, E., De Luca, J. (1999) “Java Modelling In Color With UML: Enterprise Components and Process”, Prentice Hall International.

## Slide 12: Jeff De Luca
Jeff De Luca is a global information technology strategist and an author in the field of software development methodology.
He is considered the primary architect of Feature Driven Development (FDD)

## Slide 13: Test-Driven Development

## Slide 14: Test-Driven Development
Beck, K. (2003) “Test-Driven Development by Example”, Addison Wesley.

## Slide 15: Kent Beck
Born in 1961.
An American software engineer and the creator of extreme programming, and “rediscoverer” of Test-Driven Development.

## Slide 16: Behaviour-Driven Development

## Slide 17: Behaviour-Driven Development
North, D., (2004) “Introducing BDD”, https://dannorth.net/introducing-bdd/

## Slide 18: Dan North
Born in 1932.
An American engineer, business consultant, and with Kevin Forsberg co-founder and executive director of The Center for Systems Management

## Slide 20: 2. Details

## Slide 21: Feature-Driven Development

## Slide 22: Feature-Driven Development

## Slide 23: Feature-Driven Development
FEATURES: Small, client-valued requirements.
A lot of Agile methods are designed for small teams of developer, almost uniquely, FDD was originally developed for a large team.
And as such is designed to compensate for the range of skills that could be found in a large team.

## Slide 24: Feature-Driven Development
Develop overall model
Build feature list
Plan by feature
Design by feature
Build by feature

## Slide 25: Feature-Driven Development
Develop overall model
Build feature list
Plan by feature
Design by feature
Build by feature
Initial
Project-wide
Activities

## Slide 26: Feature-Driven Development
Develop overall model
Build feature list
Plan by feature
Design by feature
Build by feature
Initial
Project-wide
Activities
Iterations
1 … n

## Slide 27: Feature-Driven Development
1. Develop overall model
This is unusual for an Agile approach, to build a domain object model, but in FDD this isn’t a large, upfront analysis and design which is a long, drawn-out, activity.
Instead, the model is built in an intense, highly iterative, collaborative and generally enjoyable activity involving ‘domain and development members under the guidance of an experienced object modeller in the role of Chief Architect‘
While not mandatory, the object model is typically built using Peter Coad's modelling in colour technique.

## Slide 28: Feature-Driven Development
Coloured UML
Role | Moment, Interval
Description | Party, Place, Thing

## Slide 29: Feature-Driven Development
Part of this phase is to help everyone to gain a good, shared understanding of the problem domain. This phase also ensures that there is a high level of communication between all stakeholders.
The object model developed concentrates on breadth rather than depth; depth is added iteratively through the lifetime of the project. The model is a living artefact, throughout the project, the model becomes the primary vehicle around which the team discusses, challenges, and clarifies requirements.

## Slide 30: Feature-Driven Development
2. Build feature list
As mentioned above, features are small, client-valued requirements. Small means a feature typically takes 1-3 days to implement, occasionally 5 days but never 10 or more days to implement.
The feature list is a three-level hierarchy. The upper levels in the feature list hierarchy are a set of domain subject areas from the high-level breakdown of the problem domain. Then within these areas, the team identifies the business activities of that area and places individual features within one of those activities.

## Slide 31: Feature-Driven Development
3. Plan by Feature
The last initial phase involves constructing an initial schedule and assigning initial responsibilities.
The development team sequence the feature sets based on activities that represent best relative business value, but will later readjust to take into account technical risk and dependencies where appropriate.

## Slide 32: Feature-Driven Development
FDD also departs from traditional agile thinking, in that it chooses not to adopt collective ownership of source code. Instead, it assigns individual developers to be responsible for particular classes.
Class ownership implies responsibility not exclusivity, so a class owner may allow another developer to make a change to a class they own. The big difference is that the class owner is aware of, and approves of, the change and is responsible for checking that the change is made correctly.

## Slide 33: Feature-Driven Development
4. Design by Feature
Each feature is tackled by a feature team (3-5 designers/developers usually working together for 1-3 days).
Once formed, the Chief Programmer facilitates the collaborative analysis and design of the features for that iteration. Depending on the complexity, this may involve the team walking through the requirements in detail with a domain expert, and studying any existing relevant documents.

## Slide 34: Feature-Driven Development
The final step in this phase is to review the design. For simple features, this may be a brief sanity check of the design held within the feature team. For more significant features, the Chief Programmer will typically involve other Chief Programmers or class owners so that they are aware and can comment on the impact of the proposed design.

## Slide 35: Feature-Driven Development
5. Build by Feature
This involves the team members coding up the features, testing them at both unit level and feature level, and holding a code inspection before promoting the completed features into the project's regular build process.
FDD expects developers to unit test their code. It expects feature teams to test their features.

## Slide 36: Feature-Driven Development
The reason FDD mandates code inspections is that research has shown time and again that when done well, inspections find more defects and different kinds of defects than testing. Not only that but by examining the code of the more experienced, knowledgeable developers on the team and having them explain the idioms they use, less experienced developers learn better coding techniques.

## Slide 37: Test-Driven Development

## Slide 38: Test-Driven Development
Test-Driven Development starts with developing tests for each one of the features.
The test might fail as the tests are developed even before the development.
Development team then develops and rewrites the code to pass the test.

## Slide 39: Test-Driven Development
Add a Test
Run all tests and see if the new one fails
Write some code
Run tests and Refactor code
Repeat

## Slide 40: Test-Driven Development
As we can see from the steps, there is no explicit process to develop the feature list.
TDD doesn’t care how the features are developed, but using the Increment Zero phases of FDD are a good way to go:
  Develop overall model
  Build feature list
  Plan by feature

## Slide 41: Test-Driven Development
1. Add a Test
Once the feature list is completed, a feature is selected, and a test is written that defines a function or improvements of a function (which should be very succinct).
To write a test, the developer must clearly understand the feature's specification and requirements. The developer can accomplish this through use cases and user stories to cover the requirements and exception conditions, and can write the test in whatever testing framework is appropriate to the software environment.

## Slide 42: Test-Driven Development
User Stories:
A user story is an informal, natural language description of one or more features of a software system. User stories are often written from the perspective of an end user or user of a system. They are often recorded on index cards, on Post-it notes, or in project management software.

## Slide 43: Test-Driven Development
User Story template:

## Slide 44: Test-Driven Development
2. Run all tests and see if the new test fails
We do this BEFORE the code is written, so the goal here is to ensure that the test harness is working correctly.
If we run the test and it passes, we can conclude there is something wrong with the test, if not, the developers can be more confident in the new test.

## Slide 45: Test-Driven Development
3. Write the Code
TDD encourages a collective ownership of source code. The code written at this stage is not perfect and may, for example, pass the test in an inelegant way. That is acceptable because it will be improved in Step 5.
At this point, the only purpose of the written code is to pass the test. The programmers should not write code that is beyond the functionality that the test checks.

## Slide 46: Test-Driven Development
4. Run Tests and Refactor Code
If all test cases now pass, the programmers can be confident that the new code meets the test requirements, and does not break or degrade any existing features. If they do not, the new code must be adjusted until they do.
Next the refactoring process occurs.

## Slide 47: Test-Driven Development
Refactoring:
Restructuring or rewriting the source code to improve the non-functional requirements (internal consistency, readability, etc.), without changing its function.

## Slide 48: Test-Driven Development
The growing code base must be cleaned up regularly during test-driven development.
Duplication must be removed.
Object, class, module, variable and method names should clearly represent their current purpose and use, as extra functionality is added.
As features are added, method bodies can get longer and other objects larger. They benefit from being split and their parts carefully named to improve readability and maintainability, which will be increasingly valuable later in the software lifecycle.

## Slide 49: Test-Driven Development
5. Repeat
Start with another new test, the cycle is then repeated to push forward the functionality. The size of the steps should always be small, with as few as 1 to 10 edits between each test run.
If new code does not rapidly satisfy a new test, or other tests fail unexpectedly, the programmer should undo or revert in preference to excessive debugging.
Continuous integration helps by providing revertible checkpoints.

## Slide 50: Behaviour-Driven Development

## Slide 51: Behaviour-Driven Development
Behaviour-Driven Development is an extension of TDD where there is an additional focus on the business interests (or “business drivers”).
Behaviour-driven development combines the general techniques and principles of TDD with ideas from domain-driven design and object-oriented analysis and design

## Slide 52: Behaviour-Driven Development
BDD adds new strategies:
  Think from the Outside In
  Use the Five Whys on User Stories
  Single Notation
  Consistent Usage

## Slide 53: Test-Driven Development
1. Think from the Outside In
Only implement those features and behaviours that contribute most directly to these business outcomes, so as to minimize waste

## Slide 54: Test-Driven Development
2. Use the Five Whys on User Stories
The Five Whys is an iterative interrogative technique used to explore the root cause underlying a particular issue.
The technique does this by repeating the question "Why?“ five times. Each answer forms the basis of the next question.
The use of Five in the name derives from an anecdotal observation on the number of iterations needed to resolve the problem.

## Slide 55: Test-Driven Development
2. Use the Five Whys on User Stories

## Slide 56: Test-Driven Development
3. Single Notation
Describe features and behaviours in a single notation which is directly accessible to domain experts, testers and developers, so as to improve communication

## Slide 57: Test-Driven Development
4. Consistent Usage
Apply these techniques all the way down to the lowest levels of abstraction of the software, paying particular attention to the distribution of features and behaviours, so that evolution remains cheap.

## Slide 58: 3. Advantages

## Slide 59: Advantages
Significantly reduces debug time

## Slide 60: Advantages
Shorter software development cycles

## Slide 61: Advantages
Code being developed is focused on meeting client requirements

## Slide 62: Advantages
Accommodates teams of developers with a wide variety of experience

## Slide 63: Advantages
Offers well defined progress tracking and reporting capabilities

## Slide 64: Advantages
Project costing is done with greater accuracy

## Slide 65: 4. Disadvantages

## Slide 66: Disadvantages
Can often have very little documentation compared to other methodologies

## Slide 67: Disadvantages
Can result in over-reliance on Chief Programmer

## Slide 68: Disadvantages
Might not be suitable for a very small team or single developer

## Slide 69: Disadvantages
If the requirements are changing rapidly, the goals keep moving

## Slide 70: 5. Interesting

## Slide 71: Interesting
FDD was initially devised to accomplish specific needs of a 15 month, 50 person project at a large Singapore bank.

## Slide 72: Interesting
FDD defines six milestones per feature that are to be completed sequentially:

## Slide 73: Interesting
A 2005 study found that using TDD meant writing more tests and, in turn, programmers who wrote more tests tended to be more productive.
Erdogmus, Hakan; Morisio, Torchiano. "On the Effectiveness of Test-first Approach to Programming". Proceedings of the IEEE Transactions on Software Engineering, 31(1). January 2005. (NRC 47445). Retrieved 2008-01-1

## Slide 74: Interesting
Test-driven development has been adopted by Quality Control teams. The six steps of the TDD sequence are applied with minor semantic changes:
  "Add a check" replaces "Add a test"
  "Run all checks" replaces "Run all tests"
  "Do the work" replaces "Write some code"
  "Run all checks" replaces "Run tests"
  "Clean up the work" replaces "Refactor code"
  "Repeat"

## Slide 75: Interesting
There are several different examples of BDD software tools in use in projects today, for different platforms and programming languages. Possibly the most well-known is JBehave, which was developed by Dan North.
http://jbehave.org

## Slide 76: Interesting
BDD User Stories usually follow the following format:
Title: The story should have a clear, explicit title.
Narrative: A short, introductory section that specifies
  who: (which business or project role) is the driver or primary stakeholder of the story (the actor who derives business benefit from the story)
  what: effect the stakeholder wants the story to have
  why: business value the stakeholder will derive from this effect
Acceptance Criteria or Scenarios: a description of each specific case of the narrative. Such a scenario has the following structure:
  It starts by specifying the initial condition that is assumed to be true at the beginning of the scenario. This may consist of a single clause, or several.
  It then states which event triggers the start of the scenario.
  Finally, it states the expected outcome, in one or more clauses.

## Slide 77: 6. Reflections

## Slide 78: Reflections
FDD, TDD and BDD are focused on specific themes:
  Documentation: The amount of documentation in xDD methodologies is designed to be “just enough” as opposed to “a lot”.
  Team Skills: The xDD methodologies acknowledge that different members of the team have different skill levels.

## Slide 79: Reflections
FDD is designed both for large software development teams and small developments as well.
TDD and BDD are designed principally for small development teams.

## Slide 80: Reflections
It has been argued that these approaches are more productive than other methodologies, as those are attempting to code in large steps.

## Slide 81: Reflections
TDD and BDD have testing as a significant part of their processes, but nonetheless a testing phase is also necessary in these methodologies.

## Slide 82: Reflections

## Slide 83: 7. Review

## Slide 84: Review
What did we learn?

## Slide 85: 8. Summary

## Slide 86: Summary