## Slide 1: Up-to-Date Dependencies Report
Team Project

## Slide 2: Up-to-Date Dependencies Report
I want you to list the main things that you have done (Completed work) and what you have yet to do (Still to Do).
In those two categories there are elements that have to be done in sequence (Dependent Tasks), e.g. You can’t test code that hasn’t been developed, and elements that can be done independently (Independent Tasks).

## Slide 3: Here’s an example of a few pages

## Slide 4: Completed Work: Independent Tasks
Initial Use Case Diagrams complete
[JOHN]
Final Use Case Diagrams complete
[JOHN]
Technical Architecture completed
[BILLY BOB]
Design document completed
[ANNE]
Development environment configured
[THOMAS]
Sample test program executed
[ANNE]
Sample login features created
[ANNE]
Test plans completed for main functionality
[THOMAS]
Static testing of design document completed
[THOMAS]
Static testing of presentations completed
[ANNE]
Design document completed
[THOMAS]
Initial pitch presentation completed
[ANNE]
50% of final document complete
[BILLY BOB]
Design
Implementation
Testing
Documentation
Team Name:

## Slide 5: Completed Work: Dependent Tasks
Design
Implementation
Testing
Documentation
ERDs completed
[JOHN]
Use Cases Completed
[JOHN]
Paper Prototypes completed
[THOMAS]
Main class stubs defined
[ANNE]
90% of User Interfaces completed
[BILLY BOB]
File management implemented
[BILLY BOB]
Main class stubs tested
[THOMAS]
Usability of user interfaces completed
[ANNE]
70% of final presentation completed
[ANNE]
55% of final report completed
[ANNE]
Team Name: